Portfolio Management Plan

Defining How the Portfolio Will Be Managed, Monitored, and Controlled

| Organization: | [Organization Name] |
| --- | --- |
| Portfolio Name: | [Portfolio Name] |
| Document Version: | v1.0 |
| Prepared By: | [Author Name] |
| Reviewed By: | [Reviewer Name] |
| Approved By: | [Approver Name] |
| Date: | [DD Month YYYY] |
| Classification: | Confidential / Internal Use |

Revision History

| Version | Date | Author | Description of Changes |
| --- | --- | --- | --- |
| 1.0 | [DD/MM/YYYY] | [Author] | Initial draft |

Table of Contents

[Update Table of Contents: References → Update Table → Update Entire Table]

1. Introduction

1.1 Purpose

The Portfolio Management Plan defines the approach, processes, roles, and responsibilities for managing this portfolio throughout its lifecycle. It serves as the primary reference document for all portfolio management activities and decisions.

1.2 Portfolio Overview

| Portfolio Name: | [Portfolio Name] |
| --- | --- |
| Portfolio ID: | [ID] |
| Portfolio Manager: | [Name, Title] |
| Portfolio Sponsor: | [Name, Title] |
| Plan Version: | v1.0 |
| Effective Date: | [DD Month YYYY] |
| Next Review Date: | [DD Month YYYY] |

1.3 Relationship to Other Documents

This plan is subordinate to the Portfolio Charter and should be read in conjunction with the Portfolio Strategic Plan, Portfolio Roadmap, and individual Component Management Plans.

2. Portfolio Governance

2.1 Governance Framework

Describe the overall governance framework for this portfolio, including the governance bodies, their mandates, meeting cadences, and decision-making processes.

2.2 Roles and Responsibilities

| Role | Name | Key Responsibilities | Authority Level |
| --- | --- | --- | --- |
| Portfolio Sponsor | [Name] | Strategic direction, executive escalation, resource commitment, final approval on major decisions | Full |
| Portfolio Manager | [Name] | Portfolio planning, execution oversight, reporting, stakeholder management, risk management | Operational |
| Steering Committee | [Names] | Portfolio prioritization, strategic alignment review, issue escalation, investment decisions | Strategic |
| Portfolio Analyst | [Name] | Data collection, performance reporting, dashboard management, financial tracking | Advisory |
| Component Managers | [Names] | Component-level delivery, status reporting, risk and issue escalation | Component |

2.3 Portfolio Review Cadence

| Review Type | Frequency | Participants | Purpose | Output |
| --- | --- | --- | --- | --- |
| Portfolio Status Review | Monthly | Portfolio Manager, Analysts | Monitor performance, update dashboards | Status Report |
| Portfolio Steering Review | Quarterly | Steering Committee, Portfolio Manager | Strategic alignment, prioritization, investment decisions | Decision Log |
| Annual Portfolio Review | Annually | All stakeholders | Strategic realignment, budget planning, roadmap update | Updated Portfolio Plan |
| Ad Hoc Review | As needed | Relevant parties | Address critical issues or opportunities | Action Log |

3. Portfolio Strategic Management

3.1 Strategic Alignment Process

Describe the process by which portfolio components are evaluated for strategic alignment, including the criteria used, the scoring methodology, and the frequency of alignment reviews.

3.2 Portfolio Prioritization

Define the prioritization framework used to rank and sequence portfolio components. Include the scoring criteria, weighting, and the process for re-prioritization when strategic conditions change.

| Prioritization Criterion | Weight | Description | Scoring Scale |
| --- | --- | --- | --- |
| Strategic Alignment | 30% | Degree of alignment to organizational strategic goals | 1–5 |
| Financial Value / ROI | 25% | Expected return on investment and financial benefit | 1–5 |
| Risk Level | 20% | Overall risk exposure (lower risk = higher score) | 1–5 |
| Resource Feasibility | 15% | Availability of required resources and capabilities | 1–5 |
| Time to Value | 10% | Speed at which benefits will be realized | 1–5 |

4. Portfolio Performance Management

4.1 Performance Measurement Framework

Describe the overall approach to measuring portfolio performance, including the use of Earned Value Management (EVM), benefits realization tracking, and balanced scorecard approaches.

4.2 Key Performance Indicators

| KPI | Description | Formula / Method | Target | Frequency | Owner |
| --- | --- | --- | --- | --- | --- |
| Strategic Alignment Index | % of components aligned to strategic goals | Aligned / Total × 100 | ≥ 90% | Quarterly | [Owner] |
| Benefits Realization Rate | % of planned benefits delivered on schedule | Actual / Planned × 100 | ≥ 85% | Quarterly | [Owner] |
| Schedule Performance Index (SPI) | Portfolio-level schedule efficiency | EV / PV | ≥ 0.95 | Monthly | [Owner] |
| Cost Performance Index (CPI) | Portfolio-level cost efficiency | EV / AC | ≥ 0.95 | Monthly | [Owner] |
| Portfolio ROI | Return on total portfolio investment | (Benefits – Cost) / Cost | ≥ [X]% | Annually | [Owner] |
| Risk Exposure Score | Aggregate portfolio risk level | Weighted risk register | < [Threshold] | Monthly | [Owner] |

4.3 Reporting Framework

| Report Type | Audience | Frequency | Format | Owner |
| --- | --- | --- | --- | --- |
| Portfolio Dashboard | Executive Leadership | Monthly | One-page visual | Portfolio Analyst |
| Portfolio Status Report | Steering Committee | Quarterly | Detailed report | Portfolio Manager |
| Component Status Summary | Portfolio Manager | Bi-weekly | Structured template | Component Managers |
| Benefits Realization Report | Sponsor, Steering Committee | Quarterly | Benefits register extract | Portfolio Manager |
| Annual Portfolio Report | All stakeholders | Annually | Comprehensive document | Portfolio Manager |

5. Portfolio Risk Management

5.1 Risk Management Approach

Describe the portfolio-level risk management approach, including how risks are identified, assessed, responded to, and monitored. Distinguish between portfolio-level risks and component-level risks.

5.2 Risk Appetite and Thresholds

| Risk Category | Risk Appetite | Threshold | Escalation Trigger |
| --- | --- | --- | --- |
| Strategic Risk | Low | [Threshold] | Steering Committee |
| Financial Risk | Low to Medium | [Threshold] | Portfolio Sponsor |
| Operational Risk | Medium | [Threshold] | Portfolio Manager |
| Reputational Risk | Very Low | [Threshold] | Executive Leadership |

5.3 Risk Escalation Process

Define the process for escalating risks from the component level to the portfolio level, including the criteria for escalation, the escalation path, and the response timeframes.

6. Portfolio Financial Management

6.1 Budget Management Process

Describe how the portfolio budget is managed, including the budget approval process, budget monitoring approach, variance thresholds, and the process for reallocating funds between components.

6.2 Financial Controls

| Control | Description | Threshold | Approver |
| --- | --- | --- | --- |
| Budget Variance Alert | Notify Portfolio Manager when variance exceeds threshold | ±5% | Portfolio Manager |
| Budget Reallocation (Minor) | Reallocation within approved component budget | < 10% of component budget | Portfolio Manager |
| Budget Reallocation (Major) | Reallocation between components | ≥ 10% of component budget | Steering Committee |
| New Budget Request | Request for additional portfolio funding | Any amount | Portfolio Sponsor |

7. Portfolio Change Management

7.1 Change Control Process

Define the process for managing changes to the portfolio scope, budget, timeline, or component composition. Include the change request process, impact assessment requirements, and approval authorities.

| Change Type | Impact Level | Approval Authority | Process |
| --- | --- | --- | --- |
| Component scope change | Low | Component Manager | Component change log |
| Component budget change < 10% | Medium | Portfolio Manager | Portfolio change request |
| Component addition / removal | High | Steering Committee | Formal change request + impact assessment |
| Portfolio scope change | Critical | Portfolio Sponsor | Formal change request + board approval |

8. Stakeholder Engagement

8.1 Stakeholder Register

| Stakeholder | Role / Organization | Interest | Influence | Engagement Strategy | Owner |
| --- | --- | --- | --- | --- | --- |
| [Name] | [Role] | High | High | Manage Closely | [Owner] |
| [Name] | [Role] | High | Low | Keep Informed | [Owner] |
| [Name] | [Role] | Low | High | Keep Satisfied | [Owner] |
| [Name] | [Role] | Low | Low | Monitor | [Owner] |

8.2 Communication Plan

| Communication | Audience | Content | Method | Frequency | Owner |
| --- | --- | --- | --- | --- | --- |
| Portfolio Dashboard | Executive Leadership | KPIs, status, financials | Email / Portal | Monthly | [Owner] |
| Steering Review Pack | Steering Committee | Full status, decisions needed | Meeting + slides | Quarterly | [Owner] |
| Component Manager Briefing | Component Managers | Portfolio priorities, changes | Meeting | Monthly | [Owner] |
| Stakeholder Newsletter | All stakeholders | Progress highlights, upcoming milestones | Email | Quarterly | [Owner] |

9. Portfolio Lifecycle Management

9.1 Component Lifecycle Gates

Define the lifecycle gates (stage gates) that each portfolio component must pass through, the criteria for gate approval, and the process for components that fail to meet gate criteria.

| Gate | Name | Criteria for Passage | Approver |
| --- | --- | --- | --- |
| Gate 0 | Proposal Screening | Strategic alignment confirmed, business case drafted | Portfolio Manager |
| Gate 1 | Initiation Approval | Charter approved, sponsor assigned, budget allocated | Steering Committee |
| Gate 2 | Planning Approval | Management plan approved, resources confirmed | Portfolio Manager |
| Gate 3 | Execution Approval | Deliverables on track, risks managed | Portfolio Manager |
| Gate 4 | Closure Approval | Deliverables accepted, benefits baseline set | Portfolio Sponsor |

10. Plan Maintenance

| Review Frequency: | Annual (or upon major portfolio change) |
| --- | --- |
| Review Owner: | [Portfolio Manager Name] |
| Approval Required: | Portfolio Sponsor + Steering Committee |
| Version Control: | Maintained in [Document Management System] |
| Distribution: | [Steering Committee, Component Managers, Sponsors] |

11. Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Portfolio Sponsor | [Name] |  |  |
| Portfolio Manager | [Name] |  |  |
| Steering Committee Chair | [Name] |  |  |